## Slide 1: Hemlock Hills Eagle Project
Jordan Mooney - Troop 19
Ned’s Mountain Road Parking

## Slide 2: Project Description
Replacing two wooden bridges on the green trail at Hemlock Hills
Constructing a 13’6” bridge
Constructing an 11’2” bridge
Disposal of old bridges

## Slide 3: Current State
Bridge 1
(~13 ft)
Bridge 2
(~11 ft)

## Slide 4: Benefits
New bridges would be sturdier
Less slip and wear, old bridges do not have method against slip on treads
Design (ramps, no rails) appeals to hikers and bikers as the trail is a popular spot

## Slide 5: Bridge 1 Sketches
*drawings not to scale
36 treads

## Slide 6: Bridge 1 Sketches
*drawings not to scale
36 treads
8 braces

## Slide 7: Bridge 2 Sketches
*drawings not to scale
30 treads

## Slide 8: Bridge 2 Sketches
*drawings not to scale
30 treads
8 braces

## Slide 9: Materials
2” x 6” x 12’ lumber ( 3 joists) → 1.5” x 5.5” x 11’2”
2” x 6” x 14’ lumber (3 joists) → 1.5” x 5.5” x 13’6”
2” x 4” x 10’ lumber (33) → 1.5” x 3.5” x 3’ (66 treads)
2” x 6” x 14’ lumber (16 braces) → 1.5” x 5.5” x 16”
Chicken wire
Two boxes of 3” screws (500 screws)
One box of 1 ¼ “ screws (200 screws)

## Slide 10: Tools Supplies
Drill
Drill Bits
Chop Saw
Table Saw
Wheelbarrow
Shovel
First aid kit
Water bottles/Cooler
Lunch/Snacks
Hand sanitizer
Face masks
Garbage bags
Work gloves
Safety goggles
Thermometer
Sunblock
Bug spray
(Not included in cost estimate, only required in Eagle Workbook.)

## Slide 11
Quote from Ridgefield Supply
Cost of materials is about $431, some materials/measurements may change depending on availability
No philip head screws available
Timeline
Will split into two sessions, one for each bridge
I would like to start in September, specific date depending on what is in stock at Ridgefield Supply and when other leaders approve my proposal

## Slide 12
Thank you for your time!